|  |  |  |
| --- | --- | --- |
| **Feature** | **Done?** | **Test Scenario** |

## Authenticating User – Feature Set – 1 Week – (20th-27th February)

|  |  |  |
| --- | --- | --- |
| Login form for staff with authentication through use of LDAP server via python LDAP API | Done | TS01 |
| Add I18n with Welsh localisation | Done | TS02 |

## Lecture Management – FS– 2 Weeks – UI Testing Upon Completion – (27th-13th)

|  |  |  |
| --- | --- | --- |
| Create new lecture | Done | TS03 |
| List & delete any/all lectures   * Only those created by the currently logged in user | Done | TS04 |
| View each lecture data | Done | TS05 |
| Edit each lecture data | Done | TS06 |
| Search the list of lectures for a lecture with a specific title or date | Done | TS07 |
| Have download PDF functionality for students and staff on the app | Done | TS08 |
| Extract the meta-data of a lecture/workshop   * Number of Slides | Done | TS09 |

## Session Management – FS – 1 week – (13th – 22nd March)

|  |  |  |
| --- | --- | --- |
| Start a feedback session for a lecture | Done | TS10 |
| Generate the 6-digit code for a session | Done | TS11 |
| View the questions of a session as they are asked | Done | TS12 |
| View all questions previously asked | TODO | TS13 |
| Stop a feedback session for a lecture | Done | TS14 |
| Delete a feedback session | Done | TS15 |
| Mark an asked Question as Answered | Done | TS16 |
| Toggle Questions for a session | Done | TS17 |
| Merge a session with the immediately previous session |  |  |
| Merge a session with the immediately next session |  |  |
| Use AJAX to update page data with having to reload page |  |  |
| Graphically display the feedback of a session using JavaScript and canvas on separate page | Done |  |

## Providing Feedback - FS – 2 weeks– UI Testing Upon Completion

|  |  |  |
| --- | --- | --- |
| Connect the users to a session   * Only if they have the session code and the session is active | Done |  |
| Associate Feedback to a specific lecture slide or provide overall feedback | Done |  |
| Change feedback for a specific lecture slide | Done |  |
| Ask a question to the person running the session | Done |  |
| Delete a previously asked question | Done |  |

Features follow format: **<action>the<result><by|for|of|to><a|an><object>**

Feature Sets follow format: **<action><-ing><a|an><object>**

Major feature sets follow format: **<object>Management**

13th March/22nd March => Mid-Project Demos

5th April – Finish up of technical work and starting of report

5th May Hand-in