## Authenticating Users – Feature Set – 1 Week

## Managing Session History – FS– 2 Weeks – UI Testing Upon Completion

* List & delete any/all previous sessions
* View & Edit each previous sessions data
* Group the sessions by category?
* Search the list of sessions for a session with a specific title or date

# Live/New Session Management – MFS – Usability Testing Upon Completion

## Running a Session – FS – 1 week

## Providing Feedback - FS – 2 weeks– UI Testing Upon Completion

## Displaying Live Feedback – FS – 2 weeks– UI Testing Upon Completion

Features follow format: **<action>the<result><by|for|of|to><a|an><object>**

Feature Sets follow format: **<action><-ing><a|an><object>**

Major feature sets follow format: **<object>Management**

Could just allocate each feature set 2 weeks, however some might be less. NEED TO LOOK AT PROJECT DEMONSTRATION DEADLINES TO DECIDE.

13th March/22nd March => Mid-Project Demos