## Authenticating User – Feature Set – 1 Week – (20th-27th February)

|  |  |  |
| --- | --- | --- |
| Login form for staff with authentication through use of LDAP server via python LDAP API | Done | TS01 |
| Add I18n with Welsh localisation | Done | TS02 |

## Lecture Management – FS– 2 Weeks – UI Testing Upon Completion – (27th-13th)

|  |  |  |
| --- | --- | --- |
| Create new lecture | Done | TS03 |
| List & delete any/all lectures   * Only those created by the currently logged in user | Done | TS04 |
| View each lecture data | Done | TS05 |
| Edit each lecture data | Done | TS06 |
| Search the list of lectures for a lecture with a specific title or date | Done | TS07 |
| Upload the PDF for a lecture/workshop | Done |  |
| Extract the meta-data of a lecture/workshop   * Author * Title * Number of Slides | Done |  |
| Have download PDF functionality for students and staff on the app -??? |  |  |

## Session Management – FS – 1 week – (13th – 22nd March)

|  |  |  |
| --- | --- | --- |
| Edit the meta-data for a session   * Title * Number of Slides * Notes * End time | Done |  |
| Generate the 6-digit code for a session | Done |  |
| View/Delete the questions of a session | Done |  |
| Start a feedback session for a lecture | Done |  |
| Stop a feedback session for a lecture | Done |  |
| Display the questions asked in a chronological list | Done |  |
| Mark an asked Question as Answered | Done |  |
| Session owner delete an asked Question |  |  |
| Use AJAX to update page data with having to reload page |  |  |
| Graphically display the feedback of a session using JavaScript and canvas on separate page | Done |  |

## Providing Feedback - FS – 2 weeks– UI Testing Upon Completion

|  |  |  |
| --- | --- | --- |
| Connect the users to a session   * Only if they have the session code and the session is active | Done |  |
| Associate Feedback to a specific lecture slide or provide overall feedback | Done |  |
| Change feedback for a specific lecture slide | Done |  |
| Ask a question to the person running the session | Done |  |
| Delete a previously asked question | Done |  |

Features follow format: **<action>the<result><by|for|of|to><a|an><object>**

Feature Sets follow format: **<action><-ing><a|an><object>**

Major feature sets follow format: **<object>Management**

13th March/22nd March => Mid-Project Demos

5th April – Finish up of technical work and starting of report

5th May Hand-in