## Authenticating User – Feature Set – 1 Week – (20th-27th February)

|  |  |
| --- | --- |
| Login form for staff with authentication through use of LDAP server via python LDAP API | Done |
| Add I18n with Welsh localisation | Done |

## Managing Session History – FS– 2 Weeks – UI Testing Upon Completion – (27th-13th)

|  |  |
| --- | --- |
| List & delete any/all previous sessions   * Only those created by the currently logged in user | Done |
| View each previous session meta-data | Done |
| Edit each previous session meta-data |  |
| View/Delete the questions of a session | Done |
| Search the list of sessions for a session with a specific title or date | Done |
| Upload the PDF for a lecture/workshop | Done |
| Extract the meta-data of a lecture/workshop   * Author * Title * Number of Slides | Done |
| Have download PDF functionality for students and staff on the app -??? |  |

## Running a Session – FS – 1 week – (13th – 22nd March)

|  |  |
| --- | --- |
| Edit the meta-data for a session   * Title * Number of Slides * Notes * End time | Done |
| Generate the 6-digit code for a session | Done |
| Start a feedback session for a lecture | Done |
| Stop a feedback session for a lecture | Done |
| Re-start the feedback session for a lecture –??? |  |
| Display summary of feedback on same page |  |
| Display the questions asked in a chronological list | Done |
| Mark an asked Question as Answered | Done |
| Session owner delete an asked Question |  |
| Use AJAX to update page data with having to reload page |  |
| Graphically display the feedback of a session using JavaScript and canvas (on separate page?) |  |

## Providing Feedback - FS – 2 weeks– UI Testing Upon Completion

|  |  |
| --- | --- |
| Connect the users to a session   * Only if they have the session code and the session is active | Done |
| Associate Feedback to a specific lecture slide | Done |
| Change feedback for a specific lecture slide |  |
| Ask a question to the person running the session | Done |
| Delete a previously asked question |  |

Features follow format: **<action>the<result><by|for|of|to><a|an><object>**

Feature Sets follow format: **<action><-ing><a|an><object>**

Major feature sets follow format: **<object>Management**

13th March/22nd March => Mid-Project Demos

5th April – Finish up of technical work and starting of report

5th May Hand-in