Project Diary

# 30/01/2019 – 06/02/2019: Week 1

## Weekly Plan (TOODs)

* Set up local and remote version control git/gtilab
* Build UI mock up with bootstrap
* Write Project outline deliverable
* Start project diary (this) document
* Continue Learning Django web framework
* Decide on Software engineering process for project

## Weekly diary notes/entries

|  |  |  |
| --- | --- | --- |
| Date | Type | Entry |
| 30/01/2019 | Main Work | Started building mock up UI with bootstrap CSS framework |
| 30/01/2019 | Idea | Thinking of using FDD as process, will see how this looks when writing the project outline. If appropriate I will probably use it. |
| 30/01/2019 | Support Work | Setting up python virtual environment for project with needed packages. |
| 31/01/2019 | Issue | Lost all work before first commit due to misuse of git **git rm -rf. Never use that command again.** Removes files permanently not just from staging area. |
| 31/01/2019 | Note | **Pip freeze -l > requirements.txt** will create a file with venv pip packages that can be read by pip to recreate all appropriate depend ices. DO NOT COMMIT WHOLE VIRTUAL ENVIRONMENT. |
| 31/01/2019 | Main Work | Started the Project Outline |
| 31/01/2019 | Support Work | Set up with initial commit local git repository and remote repository on github. |
| 31/01/2019 | Support Work | Downloaded and installed visual paradigm to be used for producing UML diagrams. |
| 31/01/2019 | Main Work | Rebuilt mock UI to use bootstrap 4 because it has better features. |
| 31/01/2019 | Idea | Thinking of using Bootstrap 4 for real when it comes to implementing the app because it is responsive and can easily be used to produce good looking web content. |
| 31/01/2019 | Issue | Not sure about UI testing because if done all at the end might not have enough time to make all changes based of feedback. Could do UI testing for each feature after each one has been implemented but then would have to organise multiple UI testing events. Supervisor suggested building mock UI to use for testing but unsure how this would work if pages are purely visual with no backend data. ASK ABOUT THIS! |
| 01/02/2019 | Main Work | Continued building the mock UI and learning bootstrap 4 while doing so. |
| 02/02/2019 | Main Work | Continued Learning Django |
| 03/02/2019 | Main Work | Continued Learning Django |
| 03/02/2019 | Idea | Thinking of displaying most lecture data using graphs drawn on the canvas in Javascript, would be a nice way for me to use my client side graphics experience and could look really nice. |
| 03/02/2019 | Support Work | Created Learning branch on Git to walkthrough Django guides and practice building small web apps in Django. |
| 03/02/2019 | Main Work | Finished writing first draft of UI mock ups. |
| 03/02/2019 | Idea | Need to take UI Mock-ups to supervisor so he can see what is good or bad and try to tease out more requirements. I FEEL THE DESIGN IS NOT CURRENTLY GOOD ENOUGH FOR A ROBUST SYSTEM. Next main item alongside learning needs to be requirements spec. |
| 04/02/2019 | Main Work | Added first draft bibliography to project outline document. |
| 04/02/2019 | Note | TODOs in next supervisor meeting:   * Show him project diary * Give him github URL * Ask him to advise on improvements to project outline draft * Tell him I have decided on FDD as my process * Ask where testing UI should be in process! * Show him Mock UI and talk through requirements |
| 04/02/2019 | Main Work | Added paragraph to project description. |
| 05/02/2019 | Main Work | Built first draft of ER diagram to describe the database. |
| 05/02/2019 | Idea | Thinking of changing project title to “Live Lecture Feedback System” because traffic lights might not be the best form of feedback. |
| 05/02/2019 | Main Work | Reformatted project outline’s bibliography. |

## Weekly Review

### Successes

* Started the project diary using a format I like
* Set-up Git and Github repository for version control
* Decided on FDD as my engineering process
* Have a mostly clear plan of how I expect the project to run
* Finished first draft of UI design
* Making good progress learning Django – confident it will suffice for the project

### Difficulties

* Losing work because of misuse of git is silly. I must fully understand the functionality of any git commands I use.

### Reflections

* I got everything I planned done early; may need to think about increasing work load next week.
* Could add story points/velocity to project to better track project health.

# 06/02/2019 – 13/02/2019: Week 2

## Weekly Plan (TODOs)

* Figure out how FDD does requirements spec
  + Start writing requirements spec
* Component Architecture diagram (mvc django diagram?)
* Write ordered feature list
* Draft ER diagram
* Continue learning django

## Weekly diary notes/entries

|  |  |  |
| --- | --- | --- |
| Date | Type | Entry |
| 06/02/2019 | Note | Use FFD’s progress tracking procedures. In the end produce a progress tracking report from like below. |
| 07/02/2019 | Idea | Maybe expand functionality of project by adding windows service live overlay (like quizdom) & extract title, author and slide count from PDF instead of entering data about a lecture manually. *Motivation for this comes from the feeling that my project is not complex enough.* |
| 07/02/2019 | Note | Rename any branch  git branch -m <oldname> <newname>  Rename the current branch:  git branch -m <newname> |
| 07/02/2019 | Support Work | Spike solution for extracting PDF meta data using python. Code for this added to learning branch |
| 07/02/2019 | Main Work | Started building component diagram. |
|  |  |  |

## Weekly Review

### Successes

### Difficulties

### Reflections